# Work Breakdown Structure (WBS) - Surface Attack Monitoring Tool

## 1. Initiation

1.1 Define scope and success criteria

1.2 Identify stakeholders and roles

1.3 Risk and dependency assessment

1.4 Project schedule and milestones

## 2. Architecture & Design

2.1 System architecture diagram (Flask + MongoDB + Email + Optional AI)

2.2 Data model design (users, scans, results, logs)

2.3 Security model (sessions, roles, admin)

2.4 WBS and delivery plan approval

## 3. Backend Development

3.1 Flask app structure and configuration

3.2 Authentication (register/login, Google OAuth, optional 2FA)

3.3 Admin panel (user management, cascade delete of scans)

3.4 Scan ingestion (VirusTotal and optional ProjectDiscovery)

3.5 Email service (SendGrid/SMTP for OTP and notices)

3.6 Report generation (HTML + PDF via xhtml2pdf)

3.7 API endpoints (scan submission, history, results)

3.8 Error handling and logging

## 4. Frontend & UI

4.1 Templates: index, dashboard, results, admin

4.2 Navbar and responsive top-row actions

4.3 Verify/OTP flow UX improvements

4.4 Accessibility and responsive CSS (breakpoints)

## 5. Database & Persistence

5.1 MongoDB connection, indexes (e.g., user_id, created_at)

5.2 Data retention policy and cleanup jobs

5.3 Seed data and admin bootstrap

5.4 Backup/restore guidelines

## 6. Security & Compliance

6.1 Input validation and sanitization

6.2 Session security, cookies, CSRF

6.3 Secrets management and environment loading

6.4 Audit logging and admin actions

## 7. Testing & QA

7.1 Unit tests (email send, cascade delete)

7.2 Integration tests (auth, scans, history)

7.3 Manual UAT checklist

7.4 Performance and load checks

## 8. DevOps & Deployment

8.1 Render setup (Procfile, build/start commands)

8.2 Environment variables in Render

8.3 Health checks and monitoring

8.4 Release process and rollback plan

## 9. Documentation & Training

9.1 README and setup guide

9.2 Admin handbook

9.3 User guide

9.4 Operations runbook

## 10. Project Management

10.1 Standups and status reporting

10.2 Milestone tracking

10.3 Risk review cadence

10.4 Final delivery and retrospective